|  |  |
| --- | --- |
| **Project Status Report** | |
| **Project Name** | Snap Papers |
| **For Week Ending** | March 8th, 2024 |
| **Project Status** | Green |
| **Status Description** | First iteration finished successfully. The next iteration will be focused on the dynamics of the data and profiles used. |
| **Activities—During the Past Week** | |
| * Design the home page. * Implement the first iteration of profile exploration. * Implement the concept of word cloud idea/proposal. * Implement the first iteration of the geographic map of universities. * Use data visualizations with hard-coded data. * Implement login logic. * Polish the color scheme and logo. | |
| **Activities—Planned for Next Week** | |
| * Implement interactive word cloud. * Improve explore researcher’s functionality. * Dynamic profile page (add/edit data). * Profile bookmark feature and associated functionality complemented with the UI. * Use marked points in the geographical map to apply filters to search researchers. * View research papers of a member under their profile. * Organize, improve design, and update color scheme of the homepage. | |
| **Project Issues** | |
| * There are no issues | |
| **Project Changes** | |
| * There are no changes | |