|  |  |
| --- | --- |
| **Project Status Report** | |
| **Project Name** | Snap Papers |
| **For Week Ending** | March 1st, 2024 |
| **Project Status** | Green |
| **Status Description** | The WordPress website has been created and customized at good timing, the team is at the development stage of the website. |
| **Activities—During the Past Week** | |
| * Designers team (Sithija, Alejandro, Harsh and Ramsha): Prototyped the website in Figma based on the customer’s comments on the features. * The customer: Gave us feedback about the prototype – Comments related to the priority of the researchers and the clarification of the bubble chart labels. * Technical Team (Sithija and Alejandro): Create instances on Local and Amazon LightSail – The final decision was to manage only Amazon LightSail as it can offer 24/7 hosting. * Technical Team: Setup WordPress environment with the team’s users, the theme assignation and installation & activation of useful plugins. * Designers Team (Sithija, Alejandro, Harsh and Ramsha): Create the home page and profile pages on the WordPress. – Static users for the moment * Designers Team: Designed different logo proposals and choose the one that we are going to use at the website. | |
| **Activities—Planned for Next Week** | |
| * Designers Team: Continue structuring the website. – Improve homepage style and content, choose a single profile page style. * Designers and Technical Team: Research about the usage of dynamic user profiles for researchers. * Designers Team: Research and add useful data visualization at the website. | |
| **Project Issues** | |
| * There are no issues | |
| **Project Changes** | |
| * There are no changes | |