|  |  |
| --- | --- |
| **Project Status Report** | |
| **Project Name** | Snap Papers |
| **For Week Ending** | March 22nd, 2024 |
| **Project Status** | Green |
| **Status Description** | Good structure of the website and functionality. The team will work on the dynamics, the registration of a user |
| **Activities—During the Past Week** | |
| * Word cloud – Research interests (Make it the banner image and interactive) * Explore Researchers page (Display in sections, filters, and search) * Explore research papers / publications page (Add page) * Geographical map (Add interaction, filter based on university) * Improved navigation bar * Streamlining pages (Consistent experience and improving readability) | |
| **Activities—Planned for Next Week** | |
| * Profile page (Edit functionality, streamlining page) * Word cloud – Research interests (Size of the words accurate to the times a keyword is repeated) * Explore researchers (Improve search functionality) * Bilingual integration * Improving ease of use (Snap scrolling, animations, navbar) * Registration (The admin creates user login on request) * Forums * Connections * Dynamics of research papers (Web scrapping) | |
| **Project Issues** | |
| * There are no issues | |
| **Project Changes** | |
| * There are no changes | |