|  |  |
| --- | --- |
| **Project Status Report** | |
| **Project Name** | ENSE871\_SNAPPAPERS |
| **For Week Ending** | February 16th, 2024 |
| **Project Status** | Green |
| **Status Description** | * We are keeping a good rhythm by providing a prototype of the product and start planning the structure in WordPress |
| **Activities—During the Past Week** | |
| * Designers team (Sithija, Alejandro, Harsh and Ramsha): Prototyped the website in Figma based on the customer’s comments on the features. * The customer: Gave us feedback about the prototype – Comments related to the priority of the researchers and the clarification of the bubble chart labels | |
| **Activities—Planned for Next Week** | |
| * Technical team (Sithija and Alejandro): Start setting up Local and Amazon LightSail – Determine which is the best option to manage the WordPress site. * Designers team: Start structuring the main pages at WordPress. * Designers team: Design different logo proposals and choose the best one for the webpage (Logo ideas brainstorm) | |
| **Project Issues** | |
| * There are no issues | |
| **Project Changes** | |
| * There are no project changes | |